## Team Planning

Team Name: Group 6

Sprint Summary

Sprint #: 1

Date: 5/18 – 5/31

Product Owner: Riley

Scrum Master: Clive

Stories Pulled Into Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As a developer, I want to complete a Flask and MySQL tutorial so that I can implement my feature in Sprint 2. | Open | Bryan | 2 hours |
| 2 | As a developer, I want to set up my local development environment so that I can build and run the project. | Open | Bryan | 3 hours |
| 3 | As a developer, I want to create an ERD for my "Book Browsing and Sorting" entities so that the team can design the shared database. | Open | Bryan | 3 hours |
| 4 | As a developer, I want to complete a Flask and MySQL tutorial so that I can implement my feature in Sprint 2. | Open | Riley | 2 hours |
| 5 | As a developer, I want to set up my local development environment so that I can build and run the project. | Open | Riley | 3 hours |
| 6 | As a developer, I want to create an ERD for my "Book Details" entities so that the team can design the shared database. | Open | Riley | 3 hours |
| 7 | As a developer, I want to complete a Flask and MySQL tutorial so that I can implement my feature in Sprint 2. | Open | Ben | 2 hours |
| 8 | As a developer, I want to set up my local development environment so that I can build and run the project. | Open | Ben | 3 hours |
| 9 | As a developer, I want to create an ERD for my "Profile Management" entities so that the team can design the shared database. | Open | Ben | 3 hours |
| 10 | As a developer, I want to complete a Flask and MySQL tutorial so that I can implement my feature in Sprint 2. | Open | Clive | 3 hours |
| 11 | As a developer, I want to set up my local development environment so that I can build and run the project. | Open | Clive | 1 hours |
| 12 | As a developer, I want to create an ERD for my "Shopping Cart" entities so that the team can design the shared database. | Open | Clive | 3 hours |
| 13 | As a developer, I want to complete a Flask and MySQL tutorial so that I can implement my feature in Sprint 2. | Open | Peter | 3 hours |
| 14 | As a developer, I want to set up my local development environment so that I can build and run the project. | Open | Peter | 2 hours |
| 15 | As a developer, I want to create an ERD for my "Book Rating and Commenting" entities so that the team can design the shared database. | Open | Peter | 3 hours |
| 16 | As a developer, I want to complete a Flask and MySQL tutorial so that I can implement my feature in Sprint 2. | Open | Daniela | 3 hours |
| 17 | As a developer, I want to set up my local development environment so that I can build and run the project. | Open | Daniela | 2 hours |
| 18 | As a developer, I want to create an ERD for my "Wish List Management" entities so that the team can design the shared database. | Open | Daniela | 3 hours |

Sprint Goal: Complete all team setup and training so we are ready to build endpoints in Sprint 2 - every member has a working local development environment, the GitHub repo is live with all collaborators, everyone has completed Flask and MySQL learning materials, and an initial ERD is drafted for each of the six features.

Total Estimated Velocity: 47 hours (6 members, target 48 hours)

Story Details

Bryan - Book Browsing and Sorting

Story: 1

Title: As a developer, I want to complete a Flask and MySQL tutorial so that I can implement my feature in Sprint 2.

Note: Flask + MySQL refresher (already comfortable with both)

Acceptance Criteria:

- Complete a beginner Flask tutorial covering routing and returning JSON.

- Complete a basic MySQL tutorial (creating a table, inserting and querying rows).

- Connect a simple Flask route to a MySQL database and return a result.

Estimate: 2 hours

Acceptance Test Cases:

- Tutorial completed and notes/code saved.

- A local Flask route returns a JSON response when called from Postman.

- A MySQL table can be created and queried successfully.

- A Flask route successfully reads data from MySQL.

Story: 2

Title: As a developer, I want to set up my local development environment so that I can build and run the project.

Note: needs to install MySQL Server, MySQL Workbench, Postman, Git

Acceptance Criteria:

- Install all missing development tools (Python, Flask, MySQL Server, MySQL Workbench, IDE, Postman, Git).

- Clone the team GitHub repository locally.

- Create and push a personal feature branch to the team repository.

Estimate: 3 hours

Acceptance Test Cases:

- All tools open and run without errors.

- Team repo is cloned locally and visible in the file system.

- The pushed feature branch appears in the GitHub repository.

Story: 3

Title: As a developer, I want to create an ERD for my "Book Browsing and Sorting" entities so that the team can design the shared database.

Note: Entities: Book, Genre, Publisher (with rating and copies-sold attributes on Book)

Acceptance Criteria:

- Identify the entities and attributes for this feature.

- Draw an Entity Relationship Diagram showing tables, fields, and relationships.

- Review the ERD with the team and merge it into the shared database design.

Estimate: 3 hours

Acceptance Test Cases:

- ERD includes all required entities and their key fields.

- ERD has been reviewed with at least one teammate.

- ERD is merged into the shared database design without conflicts.

Riley - Book Details

Story #4

Title: As a developer, I want to complete a Flask and MySQL tutorial so that I can implement my feature in Sprint 2.

Note: Flask + MySQL refresher (already fine with both)

Acceptance Criteria:

- Complete a beginner Flask tutorial covering routing and returning JSON.

- Complete a basic MySQL tutorial (creating a table, inserting and querying rows).

- Connect a simple Flask route to a MySQL database and return a result.

Estimate: 2 hours

Acceptance Test Cases:

- Tutorial completed and notes/code saved.

- A local Flask route returns a JSON response when called from Postman.

- A MySQL table can be created and queried successfully.

- A Flask route successfully reads data from MySQL.

Story #5

Title: As a developer, I want to set up my local development environment so that I can build and run the project.

Note: needs to install MySQL Server, MySQL Workbench, Postman, Git

Acceptance Criteria:

- Install all missing development tools (Python, Flask, MySQL Server, MySQL Workbench, IDE, Postman, Git).

- Clone the team GitHub repository locally.

- Create and push a personal feature branch to the team repository.

Estimate: 3 hours

Acceptance Test Cases:

- All tools open and run without errors.

- Team repo is cloned locally and visible in the file system.

- The pushed feature branch appears in the GitHub repository.

Story #6

Title: As a developer, I want to create an ERD for my "Book Details" entities so that the team can design the shared database.

Note: Entities: Book, Author, Publisher

Acceptance Criteria:

- Identify the entities and attributes for this feature.

- Draw an Entity Relationship Diagram showing tables, fields, and relationships.

- Review the ERD with the team and merge it into the shared database design.

Estimate: 3 hours

Acceptance Test Cases:

- ERD includes all required entities and their key fields.

- ERD has been reviewed with at least one teammate.

- ERD is merged into the shared database design without conflicts.

Ben - Profile Management

Story #7

Title: As a developer, I want to complete a Flask and MySQL tutorial so that I can implement my feature in Sprint 2.

Note: Flask + MySQL refresher (already comfortable with both)

Acceptance Criteria:

- Complete a beginner Flask tutorial covering routing and returning JSON.

- Complete a basic MySQL tutorial (creating a table, inserting and querying rows).

- Connect a simple Flask route to a MySQL database and return a result.

Estimate: 2 hours

Acceptance Test Cases:

- Tutorial completed and notes/code saved.

- A local Flask route returns a JSON response when called from Postman.

- A MySQL table can be created and queried successfully.

- A Flask route successfully reads data from MySQL.

Story #8

Title: As a developer, I want to set up my local development environment so that I can build and run the project.

Note: needs to install MySQL Server, MySQL Workbench, Postman, Git

Acceptance Criteria:

- Install all missing development tools (Python, Flask, MySQL Server, MySQL Workbench, IDE, Postman, Git).

- Clone the team GitHub repository locally.

- Create and push a personal feature branch to the team repository.

Estimate: 3 hours

Acceptance Test Cases:

- All tools open and run without errors.

- Team repo is cloned locally and visible in the file system.

- The pushed feature branch appears in the GitHub repository.

Story #9

Title: As a developer, I want to create an ERD for my "Profile Management" entities so that the team can design the shared database.

Note: Entities: User, Credit Card

Acceptance Criteria:

- Identify the entities and attributes for this feature.

- Draw an Entity Relationship Diagram showing tables, fields, and relationships.

- Review the ERD with the team and merge it into the shared database design.

Estimate: 3 hours

Acceptance Test Cases:

- ERD includes all required entities and their key fields.

- ERD has been reviewed with at least one teammate.

- ERD is merged into the shared database design without conflicts.

Clive - Shopping Cart

Story #10

Title: As a developer, I want to complete a Flask and MySQL tutorial so that I can implement my feature in Sprint 2.

Note: Flask tutorial (already comfortable with MySQL)

Acceptance Criteria:

- Complete a beginner Flask tutorial covering routing and returning JSON.

- Complete a basic MySQL tutorial (creating a table, inserting and querying rows).

- Connect a simple Flask route to a MySQL database and return a result.

Estimate: 3 hours

Acceptance Test Cases:

- Tutorial completed and notes/code saved.

- A local Flask route returns a JSON response when called from Postman.

- A MySQL table can be created and queried successfully.

- A Flask route successfully reads data from MySQL.

Story #11

Title: As a developer, I want to set up my local development environment so that I can build and run the project.

Note: mostly installed already; finalize remaining tools and clone repo

Acceptance Criteria:

- Install all missing development tools (Python, Flask, MySQL Server, MySQL Workbench, IDE, Postman, Git).

- Clone the team GitHub repository locally.

- Create and push a personal feature branch to the team repository.

Estimate: 1 hours

Acceptance Test Cases:

- All tools open and run without errors.

- Team repo is cloned locally and visible in the file system.

- The pushed feature branch appears in the GitHub repository.

Story #12

Title: As a developer, I want to create an ERD for my "Shopping Cart" entities so that the team can design the shared database.

Note: Entities: User, Cart Item, Book (no separate Cart table - one cart per user implied by the API)

Acceptance Criteria:

- Identify the entities and attributes for this feature.

- Draw an Entity Relationship Diagram showing tables, fields, and relationships.

- Review the ERD with the team and merge it into the shared database design.

Estimate: 3 hours

Acceptance Test Cases:

- ERD includes all required entities and their key fields.

- ERD has been reviewed with at least one teammate.

- ERD is merged into the shared database design without conflicts.

Peter - Book Rating and Commenting

Story #13

Title: As a developer, I want to complete a Flask and MySQL tutorial so that I can implement my feature in Sprint 2.

Note: Flask + MySQL tutorials (minimum prior experience with both)

Acceptance Criteria:

- Complete a beginner Flask tutorial covering routing and returning JSON.

- Complete a basic MySQL tutorial (creating a table, inserting and querying rows).

- Connect a simple Flask route to a MySQL database and return a result.

Estimate: 3 hours

Acceptance Test Cases:

- Tutorial completed and notes/code saved.

- A local Flask route returns a JSON response when called from Postman.

- A MySQL table can be created and queried successfully.

- A Flask route successfully reads data from MySQL.

Story #14

Title: As a developer, I want to set up my local development environment so that I can build and run the project.

Note: needs to install MySQL, Postman, Git

Acceptance Criteria:

- Install all missing development tools (Python, Flask, MySQL Server, MySQL Workbench, IDE, Postman, Git).

- Clone the team GitHub repository locally.

- Create and push a personal feature branch to the team repository.

Estimate: 2 hours

Acceptance Test Cases:

- All tools open and run without errors.

- Team repo is cloned locally and visible in the file system.

- The pushed feature branch appears in the GitHub repository.

Story #15

Title: As a developer, I want to create an ERD for my "Book Rating and Commenting" entities so that the team can design the shared database.

Note: Entities: User, Book, Rating, Comment

Acceptance Criteria:

- Identify the entities and attributes for this feature.

- Draw an Entity Relationship Diagram showing tables, fields, and relationships.

- Review the ERD with the team and merge it into the shared database design.

Estimate: 3 hours

Acceptance Test Cases:

- ERD includes all required entities and their key fields.

- ERD has been reviewed with at least one teammate.

- ERD is merged into the shared database design without conflicts.

Daniela - Wish List Management

Story #16

Title: As a developer, I want to complete a Flask and MySQL tutorial so that I can implement my feature in Sprint 2.

Note: Flask tutorial (some MySQL experience; Flask is new)

Acceptance Criteria:

- Complete a beginner Flask tutorial covering routing and returning JSON.

- Complete a basic MySQL tutorial (creating a table, inserting and querying rows).

- Connect a simple Flask route to a MySQL database and return a result.

Estimate: 3 hours

Acceptance Test Cases:

- Tutorial completed and notes/code saved.

- A local Flask route returns a JSON response when called from Postman.

- A MySQL table can be created and queried successfully.

- A Flask route successfully reads data from MySQL.

Story #17

Title: As a developer, I want to set up my local development environment so that I can build and run the project.

Note: needs to install Python/Flask, Postman, Git

Acceptance Criteria:

- Install all missing development tools (Python, Flask, MySQL Server, MySQL Workbench, IDE, Postman, Git).

- Clone the team GitHub repository locally.

- Create and push a personal feature branch to the team repository.

Estimate: 2 hours

Acceptance Test Cases:

- All tools open and run without errors.

- Team repo is cloned locally and visible in the file system.

- The pushed feature branch appears in the GitHub repository.

Story #18

Title: As a developer, I want to create an ERD for my "Wish List Management" entities so that the team can design the shared database.

Note: Entities: User, Wishlist, Wishlist Item, Book

Acceptance Criteria:

- Identify the entities and attributes for this feature.

- Draw an Entity Relationship Diagram showing tables, fields, and relationships.

- Review the ERD with the team and merge it into the shared database design.

Estimate: 3 hours

Acceptance Test Cases:

- ERD includes all required entities and their key fields.

- ERD has been reviewed with at least one teammate.

- ERD is merged into the shared database design without conflicts.