# Team Standup

Team Name: Group 6

_________________________________________________________________________________________

Sprint #: 1

Date: 5/22/26

Product Owner: Riley

Scrum master: Clive

Bryan: Installed MySQL Server and Workbench yesterday; starting the Flask refresher today. No blockers.

Riley: Have VS Code, PuTTY, and IntelliJ set up. Installing MySQL and Postman this week; planning to start the Book Details ERD next.

Ben: Installing MySQL Server today. Comfortable with Flask and MySQL so the refresher should go quickly.

Clive: Created the team GitHub repo. Working through the Flask tutorial today; will start the Shopping Cart ERD after.

Peter: Installed MySQL and Workbench. Starting the Flask + MySQL tutorial today.

Daniela: Have IntelliJ and MySQL Workbench. Installing Python and Flask today; planning to start the Flask tutorial.

Impediments: None - team is in active setup and learning.

___________________________________________________________________________________________

Sprint #: 1

Date: 5/22/26

Product Owner: Riley

Scrum master: Clive

Bryan: Flask + MySQL refresher complete. All tools installed. Starting the Book Browsing ERD today.

Riley: All tools installed; tutorial done. Starting the Book Details ERD next - balancing it with PO coordination work.

Ben: Tutorial complete. All tools installed. Starting the Profile Management ERD today.

Clive: Flask tutorial done. Working on the Shopping Cart ERD.

Peter: All tools installed. Working through the Flask + MySQL tutorial - a bit slower than expected since both are new.

Daniela: Tutorial complete. Starting the Wish List ERD; reviewing entities (Wishlist, Wishlist Item, Book, User).

Impediments: Peter is moving more slowly through the tutorial due to less prior experience - team is offering pointers as needed.

___________________________________________________________________________________________

Sprint #: 1

Date: 5/28/26

Product Owner: Riley

Scrum master: Clive

Bryan: Book Browsing ERD drafted with Book, Genre, Publisher entities. Reviewing it with the team today.

Riley: Book Details ERD started; balancing it with PO duties. Will keep working on it through the rest of the sprint.

Ben: Profile Management ERD drafted (User and Credit Card). Reviewing with the team.

Clive: Shopping Cart ERD complete (User, Cart Item, Book). Reviewed with team.

Peter: Wrapping up the tutorial - still pushing through the MySQL portion. ERD will start next.

Daniela: Wish List ERD in progress; the 4-entity model needs another pass to get relationships right.

Impediments: Peter is still finishing the tutorial; Daniela’s ERD needs more time due to entity complexity.

___________________________________________________________________________________________

Sprint #: 1

Date: 5/31/26

Product Owner: Riley

Scrum master: Clive

Bryan: Book Browsing ERD complete and merged into the shared database design.

Riley: Book Details ERD partially done; will be completed early next sprint due to PO coordination workload.

Ben: Profile Management ERD complete and merged.

Clive: Shopping Cart ERD complete and merged. Sprint 1 documents being finalized.

Peter: Setup complete and ERD complete (Book Rating and Commenting). Tutorial will carry into the start of Sprint 2.

Daniela: Wish List ERD substantially drafted; carrying the final review and merge into Sprint 2.

Impediments: Three items carry into early Sprint 2: Peter’s tutorial, Riley’s Book Details ERD, and Daniela’s Wish List ERD.

___________________________________________________________________________________________